Guidewire Upgrade Accelerators

Return on Investment — Business Case

# Executive summary

The three accelerators — upgrade readiness scoring, vendor mocks & contract tests, and data migration assist — reduce the cost and risk of a Guidewire InsuranceSuite cloud upgrade by assessing risk earlier, shifting integration and data defects left, and cutting expensive rework and dry-run cycles.

Headline (base case): ~218% year-1 ROI, payback in ~4 months, and ~£300k net benefit per programme — rising sharply on every subsequent upgrade because the accelerators are reusable.

## How the ROI is calculated

ROI % = (Gross benefit − Investment) / Investment × 100.   Payback = Investment / monthly net benefit.   Risk avoided = Δ(probability of bad outcome) × cost of that outcome.

Baseline the as-is (effort, defect leakage, overrun %, dry-run counts) from prior upgrades or benchmarks.

Name the value levers the accelerator pulls (effort saved, defects shifted left, risk reduced, time-to-value).

Quantify with conservative / base / optimistic cases and a sensitivity check on the key drivers.

Track leading indicators after deployment to convert projected ROI into realised ROI.

## Value levers and quantified benefits

1. Upgrade Readiness Scoring

| Value lever | Basis | Illustrative |
| --- | --- | --- |
| Faster assessment | Replaces architect workshops (45 → 9 person-days) | ~£25k |
| Fewer wasted sprints | Better sequencing avoids a misdirected sprint | ~£40k |
| Overrun avoidance | Halves overrun probability (0.5 × 20% × £300k) | ~£30k |

2. Vendor Mocks & Contract Tests

| Value lever | Basis | Illustrative |
| --- | --- | --- |
| Shift-left defects | Contract defects cost ~10× less in design than UAT (60 × £2,700) | ~£162k |
| Schedule compression | Integration testing starts before vendor environments are ready | ~£40k |
| Reusability | Mocks and contracts reused for regression and future upgrades | recurring |

3. Data Migration Assist

| Value lever | Basis | Illustrative |
| --- | --- | --- |
| Fewer failed dry-runs | Early validation avoids ~2 reconciliation dry-runs (£40k each) | ~£80k |
| Go-live defect avoidance | Avoided policy/claim/billing remediation and regulatory risk | ~£50k |
| Automated profiling | Replaces ~20 analyst-days of manual SQL per cycle | ~£14k |

## Consolidated business case (per programme)

| Line | Conservative | Base | Optimistic |
| --- | --- | --- | --- |
| Upgrade readiness scoring | £60k | £95k | £140k |
| Vendor mocks & contract tests | £110k | £200k | £320k |
| Data migration assist | £90k | £150k | £230k |
| Total gross benefit / programme | £260k | £445k | £690k |
| Investment (year 1: £120k build + £20k run) | £140k | £140k | £140k |
| Net benefit (year 1) | £120k | £305k | £550k |
| ROI (year 1) | 86% | 218% | 393% |
| Payback period | ~7 months | ~4 months | ~2.5 months |

## Key assumptions

Blended day rate £700; programme ~£2M over 6–12 months; ~20 integrations.

Defect remediation ~£300 in design vs ~£3,000 in UAT (~10× phase multiplier).

Investment: £120k one-off productionisation + £20k/year to run.

Cadence: 1–2 upgrade programmes/year. Accelerators are reusable assets — year 2+ carries only the ~£20k run cost, so ROI rises sharply.

All figures are illustrative; replace with client baselines. The app already captures many of the required inputs (integration inventory, coverage %, data quality, customisation footprint).

## Sensitivity

Most sensitive to: blended day rate, defect-leakage volume and the phase multiplier, and number of programmes per year.

Reuse is the largest multiplier — each additional upgrade adds near-full benefit at close to zero marginal build cost.

Even at the conservative case (86% year-1 ROI) the suite pays back inside two quarters.

## Evidencing realised ROI

Track these leading indicators per area to prove the benefit is being realised:

| Accelerator | Leading indicators |
| --- | --- |
| Upgrade Readiness Scoring | Assessment cycle time; blockers found pre-build vs in-build; estimate accuracy; overrun %. |
| Vendor Mocks & Contract Tests | Defect escape rate by phase; integration test start vs vendor readiness; blocked test-days avoided; contract coverage %. |
| Data Migration Assist | Dry-run count; first-time reconciliation pass rate; defects per 10k records; post-go-live data incidents. |

Figures are illustrative and should be replaced with client baselines before use in a funding decision.